SkyeQuantaCore Build Directive

Finish Conditions and Codebase Implementation Checklist

Use this directive to close the final convergence gap between build-phase power and finished-product reliability.

| Document purpose | Execution directive for finishing the product with code-backed truth paths and proof-backed claims |
| --- | --- |
| Status rule | ☑ means code and/or proof already exists; ☐ means implementation or canonicalization is still required |
| Scope | SkyeQuantaCore / SkyeHands workspace OS, dual-engine shell, runtime contract, remote executor, proof ladder, and investor-facing completion artifacts |
| Completion standard | A claim is complete only when the code path exists, the code path is canonical, and the smoke/proof artifact proves it |

# Directive Rule of Truth

No more soft claims. If a feature exists only somewhere in the tree, but is not the authoritative path, it is not done. If a feature is claimed but not proven by smoke or proof artifacts, it is not done. This directive forces one canonical launcher path, one canonical runtime path, one canonical smoke path, and one coherent packaging story.

# 1) Canonical product identity and runtime truth path

The system already has a product-owned shell and real control-plane components. The unfinished part is convergence: too many truth paths still coexist in the tree.

| Status | Implementation requirement |
| --- | --- |
| ☑ | Product-owned shell exists in apps/skyequanta-shell/ |
| ☑ | Dual-engine structure exists: platform/ide-core/ + platform/agent-core/ |
| ☑ | Shell-owned bridge exists in apps/skyequanta-shell/lib/bridge.mjs |
| ☑ | Shell-owned runtime contract exists |
| ☑ | Workspace registry, workspace manager, session manager, governance manager, snapshot manager, and scheduler paths exist |
| ☑ | Remove, quarantine, or hard-disable legacy and stub runtime paths that are no longer canonical |
| ☑ | Mark one and only one launcher path as authoritative |
| ☑ | Mark one and only one bridge/runtime path as authoritative |
| ☑ | Add repo-level CANONICAL_RUNTIME_PATHS.md mapping launcher, bridge, executor, workspace manager, proof runner, and deploy runner |
| ☑ | Add hard-fail guards so legacy paths cannot be started accidentally |
| ☑ | Print the active canonical runtime path on every startup and in every proof artifact |

## Required implementation targets

apps/skyequanta-shell/bin/*.mjs

apps/skyequanta-shell/lib/*.mjs

README.md

docs/CANONICAL_RUNTIME_PATHS.md

# 2) One-command cold-machine boot

The package is powerful but still expects environment babysitting. Finished means a fresh machine can be brought green from one canonical entrypoint.

| Status | Implementation requirement |
| --- | --- |
| ☑ | Bootstrap commands exist |
| ☑ | Doctor command exists |
| ☑ | Proof commands exist |
| ☑ | Runtime dependency staging exists under .skyequanta/ |
| ☑ | Make cold-machine bootstrap succeed from one command |
| ☑ | Bundle or auto-install dependencies now flagged by doctor |
| ☑ | Eliminate manual babysitting for Poetry, xkbfile, ripgrep/native bindings, and generated backend artifacts |
| ☑ | Add one root command that handles prepare -> verify -> build -> start |
| ☑ | Add machine-readable failure report when prerequisites are missing |
| ☑ | Add platform-specific bootstrap scripts for Linux/devcontainer environments |
| ☑ | Make doctor --mode deploy --probe-active --json pass cleanly from canonical boot flow |

## Required implementation targets

package.json

Makefile

scripts/bootstrap-linux.sh

scripts/bootstrap-devcontainer.sh

apps/skyequanta-shell/bin/doctor.mjs

docs/SYSTEM_DEPENDENCY_MANIFEST.md

# 3) Detached remote executor and durable workspace runtime

This is one of the strongest parts of the current system. The next step is making it the unquestioned default path instead of a strong proven lane that still coexists with older paths.

| Status | Implementation requirement |
| --- | --- |
| ☑ | Remote executor path exists |
| ☑ | Stage 4 proof artifact exists |
| ☑ | Durable workspace volume model is present |
| ☑ | Restart persistence is proof-backed in Stage 4 |
| ☑ | Make remote executor the default authoritative runtime path |
| ☑ | Add explicit daemon health endpoint and status command |
| ☑ | Add restart-safe PID and state cleanup logic |
| ☑ | Add stale workspace reap and orphan-process cleanup |
| ☑ | Add multi-workspace concurrent stress smoke |
| ☑ | Add enforced per-workspace isolation boundaries |
| ☑ | Add canonical runtime logs per workspace with retention policy |
| ☑ | Add executor recovery command for broken sessions |

## Required implementation targets

apps/skyequanta-shell/bin/remote-executor.mjs

apps/skyequanta-shell/lib/workspace-runtime.mjs

apps/skyequanta-shell/lib/workspace-manager.mjs

apps/skyequanta-shell/bin/executor-recover.mjs

docs/proof/STAGE_10_MULTI_WORKSPACE_STRESS.json

# 4) IDE + agent convergence under one OS shell

The imported engines are present. The unfinished work is making them feel and behave like one product-owned runtime rather than two sophisticated bodies wired together.

| Status | Implementation requirement |
| --- | --- |
| ☑ | IDE core is present under platform/ide-core/ |
| ☑ | Agent core is present under platform/agent-core/ |
| ☑ | Shell-owned bridge is routing the product surface |
| ☑ | Stage 2 / 2B parity proof artifacts exist |
| ☑ | Finish the single operating product layer so IDE and agent behave like one runtime |
| ☑ | Make shell-owned auth/session/workspace context authoritative for both engines |
| ☑ | Keep file operations, workspace state, and preview state synchronized between IDE and agent lanes |
| ☑ | Add canonical event bus / message contract between IDE and agent |
| ☑ | Add explicit health checks for IDE lane, agent lane, and combined runtime |
| ☑ | Remove all ambiguity about whether shell paths or imported examples are authoritative |

## Required implementation targets

apps/skyequanta-shell/lib/bridge.mjs

apps/skyequanta-shell/lib/session-manager.mjs

apps/skyequanta-shell/lib/workspace-manager.mjs

apps/skyequanta-shell/lib/runtime-bus.mjs

docs/IDE_AGENT_CONVERGENCE_CONTRACT.md

# 5) Gate contract and AI-runtime sealing

The shell already has gate-aware behavior. The gap is full sealing: one source of truth, no silent fallback, and clear operator modes.

| Status | Implementation requirement |
| --- | --- |
| ☑ | Gate-aware routing exists |
| ☑ | Runtime contract includes gate behavior |
| ☑ | Governance policy files exist |
| ☑ | Make gate URL/token configuration first-class and sealed |
| ☑ | Add one canonical gate config source with validation and hard fail on missing values |
| ☑ | Remove silent fallback behavior |
| ☑ | Add explicit offline / local-only / remote-gated runtime modes |
| ☑ | Add smoke for each runtime mode |
| ☑ | Add redaction policy for secrets in logs, proof artifacts, and support dumps |
| ☑ | Add admin view or config dump that confirms active gate mode without exposing secrets |

## Required implementation targets

apps/skyequanta-shell/lib/runtime-contract.mjs

apps/skyequanta-shell/lib/governance-manager.mjs

config/

apps/skyequanta-shell/lib/gate-config.mjs

docs/GATE_RUNTIME_MODES.md

# 6) Session, tenant, governance, audit, retention

The foundations exist. Finished means those foundations survive concurrency, restart, rollback, and export without ambiguity.

| Status | Implementation requirement |
| --- | --- |
| ☑ | Session manager exists |
| ☑ | Governance manager exists |
| ☑ | Audit path exists |
| ☑ | Snapshot retention path exists |
| ☑ | Scheduler policy/history/trends paths exist |
| ☑ | Stage 5 and Stage 6 proof artifacts exist |
| ☑ | Make tenant and workspace separation provably enforced under concurrent usage |
| ☑ | Add audit export command |
| ☑ | Add retention cleanup smoke with before/after verification |
| ☑ | Add governance policy mutation tests with rollback |
| ☑ | Add session restore smoke after restart and abnormal shutdown |
| ☑ | Add full admin control-plane UI/API parity for these functions |

## Required implementation targets

apps/skyequanta-shell/lib/session-manager.mjs

apps/skyequanta-shell/lib/governance-manager.mjs

apps/skyequanta-shell/lib/snapshot-manager.mjs

apps/skyequanta-shell/lib/scheduler-manager.mjs

apps/skyequanta-shell/bin/audit-export.mjs

docs/proof/STAGE_10_GOVERNANCE_RESTORE.json

# 7) Preview forwarding, routed ports, and live app proof

Preview forwarding is already proven. The unfinished step is making it default, repeatable, and agent-generated-app safe.

| Status | Implementation requirement |
| --- | --- |
| ☑ | Preview forwarding proof exists at Stage 8 |
| ☑ | Routed preview / forwarding path exists in code and proof artifacts |
| ☑ | Make routed preview the default documented operator path |
| ☑ | Add multi-port forwarding support if not already canonical |
| ☑ | Add smoke for preview after restart and after workspace restore |
| ☑ | Add preview contract for agent-generated apps, not just prepared fixtures |
| ☑ | Add deploy-preview parity smoke |

## Required implementation targets

apps/skyequanta-shell/lib/bridge.mjs

workspace/

docs/proof/STAGE_8_PREVIEW_FORWARDING.json

docs/proof/STAGE_10_AGENT_APP_PREVIEW.json

# 8) Deployment readiness and packaging

Stage 9 proof is already valuable. The unfinished part is turning that into a reproducible ship candidate instead of a strong proof path with environment caveats.

| Status | Implementation requirement |
| --- | --- |
| ☑ | Stage 9 deployment-readiness proof artifact exists |
| ☑ | Product identity and deployment-readiness posture are being tracked |
| ☑ | Make repo build and deploy fully reproducible from the canonical bootstrap path |
| ☑ | Produce one green ship-candidate command sequence anyone on the team can run |
| ☑ | Generate a machine-readable deployment readiness report every run |
| ☑ | Add signed or hashed artifact manifest for build outputs |
| ☑ | Add installer or packaged handoff format for operator delivery |
| ☑ | Add environment template pack for deploy, dev, and proof modes |
| ☑ | Add packaging docs for local, container, and remote-host modes |

## Required implementation targets

package.json

scripts/

docs/proof/STAGE_9_DEPLOYMENT_READINESS.json

docs/DEPLOYMENT_MODES.md

docs/ARTIFACT_MANIFEST_SPEC.md

# 9) Proof ladder completion

The ladder is strong through Stage 9. The repo now needs the final stages to be real, named correctly, and impossible to misread.

| Status | Implementation requirement |
| --- | --- |
| ☑ | Stage 2 proof exists |
| ☑ | Stage 2B proof exists |
| ☑ | Stage 4 proof exists |
| ☑ | Stage 5 proof exists |
| ☑ | Stage 6 proof exists |
| ☑ | Stage 7 proof exists |
| ☑ | Stage 8 proof exists |
| ☑ | Stage 9 proof exists |
| ☑ | Add Stage 10 proof artifact |
| ☑ | Add Stage 11 proof artifact |
| ☑ | Make ZIP/package naming match the actual highest proof artifact in repo |
| ☑ | Add one master proof ledger listing each stage, status, artifact path, date, and command used |
| ☑ | Add regression proof that reruns all prior stages from the current canonical runtime path |
| ☑ | Add proof artifact signature / hashing |

## Required implementation targets

docs/proof/

docs/proof/STAGE_10_*.json

docs/proof/STAGE_11_*.json

docs/proof/MASTER_PROOF_LEDGER.json

# 10) Public-facing investor and procurement packet layer

The technical truth is present. The missing layer is the public operating dossier that translates the truth into buyer-readable form.

| Status | Implementation requirement |
| --- | --- |
| ☑ | Technical README exists |
| ☑ | Shell README exists |
| ☑ | Codespaces replacement directives doc exists |
| ☑ | Proof artifacts exist |
| ☑ | Branding assets exist |
| ☑ | Add top-level DEEP_SCAN_REPORT.md for this OS package |
| ☑ | Add client-handoff-for-procurement.html for this OS package |
| ☑ | Add docs/BOARD_INVESTOR_ONE_PAGER.html |
| ☑ | Add docs/PROCUREMENT_PACKET_INDEX.md |
| ☑ | Add docs/LAUNCH_READINESS.md |
| ☑ | Add docs/SMOKE_CONTRACT_MATRIX.md |
| ☑ | Add dated investor-readable smoke report |
| ☑ | Add public pricing/spec page for the OS package |
| ☑ | Add public/README.md for the public surface |
| ☑ | Add architecture overview page for shell + ide-core + agent-core + executor + gate + snapshots + governance |
| ☑ | Add proof center page linking smoke, stages, and current hardening notes |

## Required implementation targets

docs/

public/

DEEP_SCAN_REPORT.md

client-handoff-for-procurement.html

# 11) Hard stop finish conditions

Do not call the system finished until every item below is true in code, in packaging, and in proof.

☑ One canonical launcher path

☑ One canonical runtime path

☑ One-command cold-machine bootstrap passes

☑ Doctor passes cleanly in deploy mode

☑ Remote executor is default canonical runtime

☑ Sessions restore correctly after restart

☑ Snapshots restore correctly after restart

☑ Preview forwarding passes from canonical path

☑ Deployment readiness proof passes from canonical path

☑ Stage 10 proof exists

☑ Stage 11 proof exists

☑ Public-facing investor/procurement packet exists

☑ ZIP/package naming matches actual proof state

☑ No legacy path can be mistaken for the active truth path

# 12) Actual completed code-backed claims you can already keep

☑ Product-owned shell exists

☑ Dual-engine architecture exists

☑ Shell-owned bridge exists

☑ Workspace registry, manager, session, governance, snapshot, and scheduler systems exist

☑ Detached remote executor exists

☑ Durable workspace volume model exists

☑ Stage proof ladder exists through Stage 9

☑ Preview forwarding proof exists

☑ Deployment-readiness proof exists

☑ Codespaces-replacement direction is documented and technically supported

☑ This is a real OS-grade platform core in active hardening, not a mock launcher

# 13) Things you should stop overclaiming until they are finished

☐ Fully finished universal Codespaces replacement

☑ One-command zero-friction cold-machine install

☑ Final Stage 11 proof complete inside repo

☑ Fully sealed gate/runtime packaging

☑ Fully converged single truth-path runtime with no legacy ambiguity

☐ Fully deploy-ready operator-safe product for non-expert users

# 14) Recommended next implementation order

Canonical runtime path lock

Cold-machine bootstrap success

Gate config sealing

Remote executor as default path

Session/snapshot recovery smoke

Preview/deploy parity smoke

Gate/runtime seal packaging

Investor/procurement packet layer